# AISA Bot - Project TODO List

Project: AI-Enabled Skills and Contribution Assessor (POC Phase)

Architecture: GitHub Bot (cron-triggered workflow)

Created: 2025-10-20

Total Tasks: 44

Completed: 1 | Partially Completed: 7 | Pending: 36

Progress: 8/44 (18.2%)

________________________________________________________________________________

## 🤖 GitHub Bot Architecture Overview

This is a GitHub-based bot that runs as a scheduled workflow:

- Trigger: GitHub Actions cron schedule (daily)

- Runtime: GitHub Actions runner executes `scripts/run_poc.py`

- Authentication: Bot account with Personal Access Token

- Data Storage: All data stored IN THE REPO (config, taxonomy, output files)

- Configuration: Bot reads `config/` files from repo (GitHub org/repo names in settings.py)

- Outputs: Bot commits CSV/JSON results to `data/output/` in repo

- Secrets Management:

- Two secrets required: GITHUB_TOKEN and OPENAI_API_KEY

- Dual storage: Master copies stored in 1Password AND configured as GitHub Actions secrets

Bot accesses via environment variables at runtime

### Data Flow:

1. GitHub Actions cron triggers workflow
2. Bot reads config/contributors.json from repo
3. Bot reads data/taxonomy/skills.json from repo
4. Bot fetches GitHub issues via API (using bot PAT)
5. Bot calls OpenAI API (using secret API key)
6. Bot posts comments/labels to issues
7. Bot writes CSV/JSON to data/output/
8. Bot commits data/output/ files back to repo

________________________________________________________________________________

## Phase 1: Setup & Configuration (Tasks 1-8)

### ✅ Task 1: Project Structure

Status: COMPLETED

Programmer: Claude Code (2025-10-20)

Description: Set up project structure: Create AISA_Bot/ directory with src/, config/, data/, tests/, and scripts/ subdirectories

### ⏳ Task 2: Python Package Initialization

Status: PENDING

Description: Initialize Python package: Create __init__.py files in src/ and tests/ directories

### 🔄 Task 3: .gitignore

Status: PARTIALLY COMPLETED

Programmer: JasonUranta

Existing Work: Root-level .gitignore exists with `.env`, `node_modules/`, `package-lock.json`, `coverage/`

Remaining Work: Need to add `__pycache__`, `*.pyc`, ensure data/output/ and data/taxonomy/ are NOT ignored, move or create AISA_Bot-specific .gitignore

Location: `C:\Users\Putna\OneDrive - Johns Hopkins\Documents\Hack For LA\AI Skills Assessor Project\.gitignore`

### 🔄 Task 4: Requirements File

Status: PARTIALLY COMPLETED

Programmers: chinaexpert1, ExperimentsInHonesty

Existing Work: Root-level requirements.txt exists with `requests>=2.32,<3.0`

Remaining Work: Need to add PyGithub, python-dotenv, openai, pytest, openpyxl/pandas dependencies

Location: `C:\Users\Putna\OneDrive - Johns Hopkins\Documents\Hack For LA\AI Skills Assessor Project\requirements.txt`

### ⏳ Task 5: Environment Template

Status: PENDING

Description: Create .env.example template with GITHUB_TOKEN and OPENAI_API_KEY placeholders (actual secrets stored in both 1Password AND GitHub secrets)

### ⏳ Task 6: Settings Configuration

Status: PENDING

Description: Create config/settings.py for constants: GitHub org/repo names, API endpoints, rate limits (500 RPM, 30K TPM), 1-minute timeout per issue, file paths (all paths relative for GitHub Actions runner), SKILL_OUTPUT_MODE configuration

### ⏳ Task 7: Contributors List

Status: PENDING

Description: Create config/contributors.json with predefined contributor list for POC phase (stored in repo, bot reads from here)

### 🔄 Task 8: Data Directory Structure

Status: PARTIALLY COMPLETED

Programmers: JasonUranta (scripts/data), Sandy3w (issue_contributor_fetcher)

Existing Work:

`data/` directory exists with `issue_comments.json` (246KB)

`API_repo_labels/data/` exists with `excel_labels_data.xlsx` (3.5MB) and `labels_data.json` (48KB - taxonomy)

`config/` directory exists with `target_repos_status.json`

Remaining Work:

Create `AISA_Bot/data/taxonomy/` and move/copy skills taxonomy

Create `AISA_Bot/data/temp/` (gitignored)

Create `AISA_Bot/data/output/` (committed)

________________________________________________________________________________

## Phase 2: Core Modules - GitHub Integration (Tasks 9-10)

### 🔄 Task 9: GitHub Fetcher Implementation

Status: PARTIALLY COMPLETED

Programmers: JasonUranta (scripts/fetch-issue-comments.py), Sandy3w (issue_contributor_fetcher)

Existing Work:

- scripts/fetch-issue-comments.py (672 lines) by JasonUranta: Comprehensive issue comment fetcher with:

Incremental sync using watermarks

Per-endpoint watermarks (issues vs reviews)

Full-resync support

304/ETag support for conditional requests

Robust pagination with retry logic

Rate-limit handling with exponential backoff (handles 403, 429, Retry-After, X-RateLimit-Reset)

Reaction data collection

Normalized timestamps

Atomic JSON writes

Outputs to `data/issue_comments.json`

- issue_contributor_fetcher/org_fetcher/org_fetcher.py (226 lines) by Sandy3w: Org-level contribution fetching

Fetches all repos for an organization

Fetches contributions (issues/PRs) for specified users across repos

HTTPAdapter with retry logic

Pagination handling

Outputs to CSV

- issue_contributor_fetcher/repo_fetcher/repo_fetcher.py (172 lines) by Sandy3w: Repo-level contribution fetching

GitHub Search API with "involves:" query

Session management with retries

Remaining Work:

Consolidate into `src/github_fetcher.py` with functions: `fetch_issue()`, `fetch_issue_comments()`, `fetch_issues_for_contributors()`, `check_existing_labels()`

Adapt for AISA_Bot requirements and bot account credentials

### ⏳ Task 10: GitHub Fetcher Tests

Status: PENDING

Description: Create tests/test_github_fetcher.py with unit tests using mocked GitHub API responses and error handling

________________________________________________________________________________

## Phase 2: Core Modules - Prompt Building (Tasks 11-13)

### 🔄 Task 11: Prompt Builder Implementation

Status: PARTIALLY COMPLETED

Programmer: Unknown

Existing Work:

- API_repo_labels/scripts/excel_to_json.py: Implements taxonomy loading and conversion

Converts `excel_labels_data.xlsx` to `labels_data.json`

Filters "sure" labels only

Creates keywords from concepts for label assignment

Maps label series to colors

This implements the `load_taxonomy()` functionality

Remaining Work:

Implement `format_issue_context()` function

Implement `format_contributor_comments()` function

Implement `build_llm_prompt()` function for resume bullets and skill classification

Consolidate into `src/prompt_builder.py`

### ⏳ Task 12: LLM Prompt Design

Status: PENDING (Research done by chinaexpert1, pending implementation from Sandy3w)

Programmers: chinaexpert1 (research), Sandy3w (pending implementation)

Description: Design LLM prompt format: STAR method instructions, 30-word limit, skill taxonomy inclusion, JSON output structure for bullets and labels

Note: Prompt research has been completed by chinaexpert1; awaiting implementation from Sandy3w

### ⏳ Task 13: Prompt Builder Tests

Status: PENDING

Description: Create tests/test_prompt_builder.py with unit tests for prompt formatting and taxonomy loading

________________________________________________________________________________

## Phase 2: Core Modules - OpenAI Integration (Tasks 14-15)

### ⏳ Task 14: OpenAI Client Implementation

Status: PENDING

Description: Implement src/openai_client.py: initialize_client() using GitHub Actions secrets, call_gpt4(), parse_response(), handle_rate_limiting() with exponential backoff for 500 RPM / 30K TPM limits

### ⏳ Task 15: OpenAI Client Tests

Status: PENDING

Description: Create tests/test_openai_client.py with unit tests using mocked OpenAI API responses

________________________________________________________________________________

## Phase 2: Core Modules - Label Handling (Tasks 16-19)

### ⏳ Task 16: Label Handler Implementation

Status: PENDING

Description: Implement src/label_handler.py: extract_labels_from_response(), validate_labels_against_taxonomy(), get_new_labels() for deduplication, supports both GitHub API labels and comment checklist modes

### 🔄 Task 17: Label Applier Implementation

Status: PARTIALLY COMPLETED

Programmer: Unknown

Existing Work:

- API_repo_labels/scripts/repo_labeler.py (173 lines): Implements comprehensive label creation/application

Checks repo access permissions

Loads labels from `labels_data.json`

Creates labels via GitHub API with deduplication

Sophisticated rate limiting:

Primary rate limit handling (X-RateLimit-Remaining)

Secondary rate limit detection ("secondary rate limit" and "abuse detection" in response)

Exponential backoff (starts at 5s, max 60s)

Batch rest every 10 successful creations

This substantially implements the `apply_labels_via_api()` functionality

Remaining Work:

Adapt for applying labels to issues (currently creates repo labels)

Add `check_existing_labels()` to avoid duplicates on issues

Consolidate into `src/label_applier.py`

### ⏳ Task 18: Label Handler Tests

Status: PENDING

Description: Create tests/test_label_handler.py with unit tests for label validation, deduplication, and taxonomy matching

### ⏳ Task 19: Label Applier Tests

Status: PENDING

Description: Create tests/test_label_applier.py with unit tests for GitHub API label application and error handling

________________________________________________________________________________

## Phase 2: Core Modules - Comment Posting (Tasks 20-23)

### ⏳ Task 20: Comment Poster Implementation

Status: PENDING

Description: Implement src/comment_poster.py: format_resume_comment(), format_skill_checklist_comment(), post_comment() using bot account with mode configuration for comment vs. API labels

### ⏳ Task 21: Resume Bullet Template Design

Status: PENDING

Description: Design resume bullet comment template: opening message with automation link, bullets grouped by @username

### ⏳ Task 22: Skill Label Template Design

Status: PENDING

Description: Design skill label comment template: opening message, markdown checklist format with - [ ] Python, - [ ] Project Management (only used if SKILL_OUTPUT_MODE=comment)

### ⏳ Task 23: Comment Poster Tests

Status: PENDING

Description: Create tests/test_comment_poster.py with unit tests for both comment formats and posting logic

________________________________________________________________________________

## Phase 2: Core Modules - Output & Utils (Tasks 24-25)

### ⏳ Task 24: Output Writer Implementation

Status: PENDING

Description: Implement src/output_writer.py: save CSV/JSON files to data/output/ in repo (bot commits these files back to repo), schema: contributor_id, contributor_name, issue_id, resume_bullets, skill_labels

### 🔄 Task 25: Utilities Implementation

Status: PARTIALLY COMPLETED

Programmers: JasonUranta (scripts/fetch-issue-comments.py utilities)

Existing Work:

- scripts/fetch-issue-comments.py by JasonUranta implements several utility functions:

`save_json_atomic()`: Atomic JSON writes with temp file + rename pattern

`_iso()`: ISO timestamp formatting

`_parse_iso()`: ISO timestamp parsing

`_min_updated()`: Find minimum update timestamp

Logging setup using Python's logging module

File I/O helpers (read_etag, write_etag, read_meta, write_meta)

- API_repo_labels/scripts/repo_labeler.py implements:

Retry logic with exponential backoff

Rate limit handling utilities

Remaining Work:

Consolidate utility functions into `src/utils.py`

Add temp file management for: comments, prompts, responses, logs per issue

Ensure temp files are gitignored and outputs are committed

________________________________________________________________________________

## Phase 3: Pipeline Orchestration (Tasks 26-28)

### ⏳ Task 26: Pipeline Implementation

Status: PENDING

Description: Implement src/pipeline.py: process_issue() with configurable skill output mode (api_labels, comment_checklist, or both), process_contributors(), log_pipeline_activity() with 1-minute timeout

### ⏳ Task 27: Pipeline Tests

Status: PENDING

Description: Create tests/test_pipeline.py with end-to-end integration tests for all three skill output modes

### ⏳ Task 28: CLI Entry Point

Status: PENDING

Description: Implement scripts/run_poc.py: CLI entry point for GitHub Actions runner with arguments (--issue, --contributors, --dry-run, --skill-mode [api|comment|both]), progress reporting

________________________________________________________________________________

## Phase 4: Error Handling & Logging (Tasks 29-32)

### 🔄 Task 29: Error Handling Implementation

Status: PARTIALLY COMPLETED

Programmers: JasonUranta (scripts/fetch-issue-comments.py)

Existing Work:

- scripts/fetch-issue-comments.py by JasonUranta implements error handling:

Try-except blocks for network errors, JSON parsing errors

Logging of errors with logger.error() and logger.warning()

Specific handling for different HTTP status codes (401, 404, 422, 500, 502, 503, 504)

Graceful degradation with partial failure tolerance

- API_repo_labels/scripts/repo_labeler.py implements:

Error detection and logging

Retry logic for transient errors

Remaining Work:

Add functionality to post public error messages to GitHub issues

Create structured error log file (stored in repo)

Implement user-friendly error messages with error codes

### 🔄 Task 30: Rate Limiting Implementation

Status: PARTIALLY COMPLETED (GitHub API only)

Programmers: JasonUranta (scripts/fetch-issue-comments.py)

Existing Work - GitHub API Rate Limiting:

- scripts/fetch-issue-comments.py by JasonUranta (comprehensive implementation):

Handles 403/429 status codes

Respects X-RateLimit-Remaining header

Secondary rate limit detection ("secondary rate limit", "abuse detection" in response body)

Retry-After header parsing (both delta-seconds and HTTP-date formats)

X-RateLimit-Reset header support

Exponential backoff (BASE_BACKOFF=5s, MAX_BACKOFF=60s)

Sleep budget tracking (MAX_TOTAL_SLEEP=600s per endpoint)

Jitter addition to prevent thundering herd

- API_repo_labels/scripts/repo_labeler.py:

Primary rate limit handling (X-RateLimit-Remaining)

Secondary rate limit detection

Exponential backoff (starts at 5s, max 60s)

Batch rest every 10 successful creations

- API_repo_labels/scripts/label_delete.py:

Retry logic with exponential backoff for 403 responses

Remaining Work:

Implement OpenAI Tier 1 rate limiting (500 RPM, 30K TPM)

Consolidate GitHub rate limiting into src/utils.py or src/github_fetcher.py

### ⏳ Task 31: Audit Logging System

Status: PENDING

Description: Create audit logging system: log all bot activity (user mentions, generated content, labels applied/posted, errors) to data/output/audit_log.json committed to repo

### ⏳ Task 32: Temp File Generation

Status: PENDING

Description: Implement temp file generation per issue: data/temp/issue_<number>_comments.json, issue_<number>_prompt.txt, issue_<number>_response.json, issue_<number>_log.json (gitignored, not committed)

________________________________________________________________________________

## Phase 5: Documentation (Tasks 33-34)

### ⏳ Task 33: README Documentation

Status: PENDING

Description: Create comprehensive README.md: project overview, GitHub bot architecture, setup instructions for configuring two secrets (GITHUB_TOKEN and OPENAI_API_KEY stored in both 1Password and GitHub), environment configuration, skill output mode options, usage examples, credit to true-github-contributors

### ⏳ Task 34: Configuration Documentation

Status: PENDING

Description: Document configuration options: SKILL_OUTPUT_MODE (api_labels, comment_checklist, both), GitHub Actions secrets setup (two secrets: GITHUB_TOKEN and OPENAI_API_KEY), bot account permissions in README and settings.py

________________________________________________________________________________

## Phase 6: Testing & Validation (Tasks 35-38)

### ⏳ Task 35: Unit Testing

Status: PENDING

Description: Run unit tests for all three skill output modes and achieve >80% code coverage

### ⏳ Task 36: Integration Testing

Status: PENDING

Description: Perform integration testing with real GitHub API and OpenAI API on test repository for all output modes

### ⏳ Task 37: Output Quality Validation

Status: PENDING

Description: Validate LLM output quality: verify STAR format compliance, 30-word limit per bullet, skill labels match HfLA_skills.csv taxonomy

### ⏳ Task 38: Label Application Testing

Status: PENDING

Description: Test label application: verify GitHub API labels are applied correctly, existing labels are not duplicated, checklist comments format properly

________________________________________________________________________________

## Phase 7: Performance & Deployment (Tasks 39-41)

### ⏳ Task 39: Performance Testing

Status: PENDING

Description: Performance testing: measure processing time per issue (must be ≤1 minute), identify bottlenecks, optimize if needed

### ⏳ Task 40: GitHub Actions Workflow

Status: PENDING

Description: Create GitHub Actions workflow: .github/workflows/ai-skills-assessor.yml with cron schedule (daily trigger), job that runs scripts/run_poc.py, configurable skill output mode, secrets for GITHUB_TOKEN and OPENAI_API_KEY, auto-commit data/output/ files back to repo

### ⏳ Task 41: Configure GitHub Actions Secrets

Status: PENDING

Description: Configure GitHub Actions secrets in hackforla/ai-skills-assessor repo: add GITHUB_TOKEN (bot PAT) and OPENAI_API_KEY as repository secrets (master copies also stored in 1Password), verify bot account has collaborator permissions

________________________________________________________________________________

## Phase 8: POC Evaluation (Tasks 42-44)

### ⏳ Task 42: Workflow Testing

Status: PENDING

Description: Test workflow execution: verify cron trigger works, bot reads config/taxonomy from repo, processes issues, commits results to data/output/, secrets are properly configured, runs across all open issues in Hack for LA org

### ⏳ Task 43: POC Evaluation Run

Status: PENDING

Description: Run POC evaluation on 10-20 closed test issues from hackforla/website repo with different skill output modes, verify data/output/ files are committed to repo

### ⏳ Task 44: Evaluation Report

Status: PENDING

Description: Generate evaluation report with metrics: processing time, output quality, error rates, API cost analysis, comparison of skill output modes, commit report to repo

________________________________________________________________________________

## Key Technical Requirements

### API Rate Limits

- OpenAI Tier 1: 500 RPM, 30,000 TPM

- Processing Time: ≤1 minute per issue

- Throttling: Exponential backoff required

### Skill Output Modes

1. api_labels: Apply labels directly via GitHub API

2. comment_checklist: Post markdown checklist in comment

3. both: Apply labels AND post checklist

### Output Requirements

- Resume Bullets: STAR format, ≤30 words, grouped by @username

- Skill Labels: From HfLA_skills.csv taxonomy

- File Formats: CSV and JSON to /data/output/

- Temp Files: 4 files per issue (comments, prompt, response, log)

### Testing Requirements

Unit tests with >80% coverage

Integration tests for all 3 skill output modes

Performance tests (≤1 minute per issue)

Output quality validation

________________________________________________________________________________

## Project Structure

AISA_Bot/
├── src/
│   ├── __init__.py
│   ├── github_fetcher.py
│   ├── prompt_builder.py
│   ├── openai_client.py
│   ├── label_handler.py
│   ├── label_applier.py
│   ├── comment_poster.py
│   ├── output_writer.py
│   ├── utils.py
│   └── pipeline.py
├── config/
│   ├── settings.py
│   └── contributors.json
├── data/
│   ├── taxonomy/
│   │   └── skills.json
│   ├── temp/
│   └── output/
├── tests/
│   ├── __init__.py
│   ├── test_github_fetcher.py
│   ├── test_prompt_builder.py
│   ├── test_openai_client.py
│   ├── test_label_handler.py
│   ├── test_label_applier.py
│   ├── test_comment_poster.py
│   └── test_pipeline.py
├── scripts/
│   └── run_poc.py
├── .env
├── .env.example
├── .gitignore
├── requirements.txt
├── README.md
└── TODO.md (this file)

________________________________________________________________________________

## References

- Requirements Document: AISA Requirements Doc v2.pdf

- Context Files: CLAUDE_CONTEXT.md, LAST_CLAUDE_CHAT.md

- Original Package: true-github-contributors (JavaScript)

- Skills Taxonomy: HfLA_skills.csv

________________________________________________________________________________

## 📊 Code Completion Summary

### Existing Code Assets (R&D Work)

The following scripts contain substantial functionality that can be consolidated into AISA_Bot:

1. scripts/fetch-issue-comments.py (672 lines) - JasonUranta

Comprehensive GitHub issue/PR comment fetcher

Incremental sync, ETag support, watermarks

Sophisticated rate limiting and error handling

Maps to: Task 9 (github_fetcher.py), Task 25 (utils.py), Task 29 (error handling), Task 30 (rate limiting)

2. API_repo_labels/scripts/repo_labeler.py (173 lines) - Programmer TBD

Label creation via GitHub API

Deduplication, rate limiting, batch processing

Maps to: Task 17 (label_applier.py), Task 30 (rate limiting)

3. API_repo_labels/scripts/excel_to_json.py - Programmer TBD

Taxonomy loading and conversion

Maps to: Task 11 (prompt_builder.py - load_taxonomy())

4. issue_contributor_fetcher/org_fetcher/org_fetcher.py (226 lines) - Sandy3w

Organization-level contribution fetching

Maps to: Task 9 (github_fetcher.py - fetch_issues_for_contributors())

5. issue_contributor_fetcher/repo_fetcher/repo_fetcher.py (172 lines) - Sandy3w

Repository-level contribution fetching

Maps to: Task 9 (github_fetcher.py - fetch_issues_for_contributors())

6. API_repo_labels/scripts/label_delete.py - Programmer TBD

Label deletion with retry logic

Maps to: Task 30 (rate limiting patterns)

7. LLM Prompt Research - chinaexpert1

Research completed for Task 12 (LLM prompt design)

Awaiting implementation from Sandy3w

### Completion Status by Phase

- Phase 1 (Setup): 1 completed, 3 partially completed, 4 pending

- Phase 2 (Core Modules): 0 completed, 4 partially completed, 11 pending

- Phase 3 (Pipeline): 0 completed, 0 partially completed, 3 pending

- Phase 4 (Error/Logging): 0 completed, 2 partially completed, 2 pending

- Phase 5 (Documentation): 0 completed, 0 partially completed, 2 pending

- Phase 6 (Testing): 0 completed, 0 partially completed, 4 pending

- Phase 7 (Deployment): 0 completed, 0 partially completed, 3 pending

- Phase 8 (Evaluation): 0 completed, 0 partially completed, 3 pending

### Next Steps

1. Consolidation Phase: Move existing R&D code into AISA_Bot structure

Create src/github_fetcher.py from scripts/fetch-issue-comments.py + org_fetcher.py + repo_fetcher.py

Create src/label_applier.py from API_repo_labels/scripts/repo_labeler.py

Create src/prompt_builder.py incorporating API_repo_labels/scripts/excel_to_json.py

Create src/utils.py from common utility functions

2. New Development: Implement missing components

OpenAI client (Task 14)

Comment poster (Task 20)

Pipeline orchestration (Task 26)

CLI entry point (Task 28)

________________________________________________________________________________

## 👥 Contributors

### Code Contributors

- JasonUranta: scripts/fetch-issue-comments.py, .github workflows, .gitignore, data management utilities

- Sandy3w: issue_contributor_fetcher (org_fetcher.py, repo_fetcher.py), pending prompt implementation

- chinaexpert1: requirements.txt, LLM prompt research (Task 12)

- ExperimentsInHonesty: requirements.txt

- Claude Code: Project structure setup (AISA_Bot directory)

### Research & Documentation

- chinaexpert1: LLM prompt design research (awaiting implementation from Sandy3w)

### Pending Work Assignments

- Sandy3w: Task 12 implementation (LLM prompt format)

________________________________________________________________________________

*Last Updated: 2025-10-20*